| Sl | Task | Time | Status |
| --- | --- | --- | --- |
| 1 | Award Content (Again should be updated by 21st Nov how many conferences are completed CTL wise) | Sent mail to CTLs to complete in 24 hours. | Completed |
| 2 | Conferences with relevant content (Cross checking city, country information for all conferences) |  | Completed |
| 3 | Popup Fixes, whatsapp closing messages in mobile fixing etc. | 19th November 2019 | Completed |
| 4 | Do not display header images in mobiles version | 19th November 2019 | Completed |
| 5 | Subject, city, country pages should be updated with dynamic content and urls update | 22nd November 2019 | Cancelled |
| 6 | SEO keyword pages : web team need to provide provision to pc/CTL to update and review | 22nd November 2019 | Completed for Lexis, Longdom, Hillaries Need to do for conferenceseries, euroscicon, pulsus) |
| 7 | Web team need to send the list of urls of abstract pages, speakers pages, events-list, publish 2013, 2014 speaker, abstract pages in conference series | 26th November 2019 | Completed |
| 8 | HTML Tags should be remove from title when displayed in listings | 19th November 2019 | Completed |
| 9 | Footer replaced with new footer contacts | 25th November 2019 | Completed (Need cross checking) |
| 10 | Subject city, country pages updated with dynamic content | 25th November 2019 | Completed |
| 11 | Web team need to send list of urls of speakers, abstracts to respective ctls (2018, 2019) for not updated conferences Abstract and speaker pages of 2018 and 19 , can be published dynamically from | 28th November 2019 | Completed (Need to check again as majority of 2018, 2019 conferences speaker, abstract html pages not done) |
| 12 | Reduce “Send your message” button | 18th November 2019 | Completed |
| 13 | Speaker pages, Abstract Pages for past conferences should be updated by pc without fail. Web team need to provide un-updated list to ctls Follow-up with CTL – 20th November After completion of conference, PC has to follow a checklist of tasks to be done before starting new conference. Update abstract pdf with hyperlink to respective speaker biography and affiliation to the university pages. | 28th November 2019 |  |
| 14 | Mobile App |  |  |
| 15 | Allied migration |  |  |
| 16 | Events List pages url needs by CTL to send to MD sir | Forwarded to MD sir | Completed |
| 17 | Meta keywords should be updated with year 2020, 2021 in common city, country and subject pages. If any pc is not updated, you have to convey. | 21st Nov, 19 | Completed |
| 18 | Abstract submission and review system should be implemented in all brands in this qc can finalize abstract without pc involvement. Access should be given to QC and finance team. For all 2020 conferences abstract review and acceptance should be done by online system only. It should not be the email communication. | Completion Timeline need to discuss with Bhaskar |  |
| 19 | Press Releases Portal in 800 Domains |  |  |
| 20 | Conference Destination Map should be displayed in all pages with updated content along with 3d globe map |  |  |